MINISTRY OF LIVESTOCK AND FISHERIES

ICT STRATEGIC ACTION PLAN

MLF/ICT-DOC/10

September, 2026

| THE UNITED REPUBLIC OF TANZANIA |  |
| --- | --- |
| Applicable Public Institution Ministry of Livestock and Fisheries | Document Title ICT Strategy Action Plan |
|  | Document Number MLF/ICT-DOC/10 |

| APPROVAL | Name | Job Title/ Role | Signature | Date |
| --- | --- | --- | --- | --- |
| Approved by | Bi. Agnes K. Meena | Permanent Secretary |  | Sept. 2026 |

Table of Contents

1.0 INTRODUCTION	1

1.1 Background	1

1.2 Purpose of the Strategic Action Plan	1

1.3 Objectives	1

1.4 Scope of the Strategic Action Plan	1

1.5 Guiding Principles	2

1.6 Implementation Approach	2

1.7 Expected Outcomes	2

1.8 Roles and Accountability	2

2.0 STRATEGIC FOCUS AREAS	4

3.0 STRATEGIC ACTION PLAN MATRIX	5

3.1 ICT Governance	5

3.2 ICT Human Resource Capacity	6

3.3 Business Systems and Applications	7

3.4 ICT Infrastructure and Technology	8

3.5 Data Governance and Information Management	9

3.6 Interoperability and Digital Integration	11

3.7 ICT Security and Cybersecurity	12

3.8 Business Continuity and Disaster Recovery	13

3.9 ICT Project Management	14

3.10 ICT Service Delivery and Support	15

3.11 Data Analytics and Artificial Intelligence	16

3.12 Digital Transformation	17

4.0 IMPLEMENTATION ARRANGEMENT	20

5.0 MONITORING AND EVALUATION	22

5.1 Monitoring and Evaluation Matrix	22

6.0 RISK MANAGEMENT	22

6.1 Below is a Risk Management Table	23

7.0 RELATED ICT DOCUMENTS	24

# 1.0 INTRODUCTION

## 1.1 Background

Information and Communication Technology (ICT) has become a critical enabler of effective public service delivery, institutional efficiency, accountability, transparency, and digital transformation. The increasing demand for accessible, reliable, secure, and integrated digital services requires the Ministry to continuously strengthen its ICT infrastructure, systems, human resources, governance mechanisms, and service delivery capabilities.

The ICT Strategic Action Plan 2026/27–2029/30 is a four-year implementation framework designed to translate the Ministry's ICT strategic objectives into specific, measurable, coordinated, and time-bound interventions. The Plan provides a framework for translating the Ministry's ICT strategic priorities into specific actions, deliverables, responsibilities, resources, timelines, and performance indicators.

## 1.2 Purpose of the Strategic Action Plan

The ICT Strategic Action Plan provides a structured framework for implementing the Ministry's ICT strategic priorities and ensuring that ICT initiatives are aligned with the Ministry's mandate, strategic objectives, and business requirements.

## 1.3 Objectives

The overall objective of the ICT Strategic Action Plan is to guide the effective and coordinated implementation of ICT initiatives that support digital transformation and improve the efficiency, reliability, security, and quality of services provided by the Ministry.

The specific objectives are to:

- Strengthen ICT governance, policies, standards.

- Enhance ICT human resource capacity and digital skills.

- Improve the development, integration and management of business systems and applications.

- Enhance ICT service delivery and end-user support.

- Strengthen information management, data governance and cybersecurity.

- Promote ICT innovation and emerging technologies in support of ICT service delivery.

- Establish effective monitoring, evaluation, and reporting mechanisms for ICT initiatives.

- Ensure ICT business continuity and resilience of critical services.

## 1.4 Scope of the Strategic Action Plan

The ICT Strategic Action Plan covers the major ICT areas that are critical to the Ministry digital transformation agenda. These include ICT governance; ICT human resource capacity; Business systems and applications; Infrastructure and technology; Data governance and information management; Interoperability and digital integration; ICT security and cybersecurity; Business continuity and disaster recovery; ICT project management; ICT service delivery and support; Data analytics and artificial intelligence; and Digital transformation.

The Plan identifies strategic actions, expected outputs, responsible teams, implementation timeframes, required resources, performance indicators, and means of verification. It provides a basis for prioritizing ICT initiatives and coordinating their implementation across the Ministry.

## 1.5 Guiding Principles

Implementation of the ICT Strategic Action Plan shall be guided by the following principles:

- Alignment with institutional priorities – ICT initiatives shall support the Ministry's mandate, strategic objectives, and business requirements.

- User-centered service delivery – ICT services shall be designed and delivered to meet the needs of users and stakeholders.

- Security and privacy by design – Information security, data protection, and privacy shall be incorporated into ICT systems and services.

- Interoperability and integration – Systems shall be designed to facilitate secure and efficient sharing of information with authorized systems and institutions.

- Efficiency and value for money – ICT investments shall provide measurable benefits and optimize available resources.

- Innovation and continuous improvement – The Ministry shall embrace appropriate emerging technologies and continuously improve its ICT services.

- Sustainability and resilience – ICT infrastructure and services shall be reliable, maintainable, scalable, and capable of supporting business continuity.

- Compliance – ICT initiatives shall comply with applicable Government ICT standards, laws, regulations, policies, guidelines, and institutional requirements.

## 1.6 Implementation Approach

Implementation of the Strategic Action Plan shall be undertaken through coordinated annual ICT work plans and programs. The ICT Unit shall coordinate implementation in collaboration with relevant business and user departments. Activities shall be prioritized based on institutional needs, strategic importance, available resources, risks, technical feasibility, dependencies, and expected benefits.

## 1.7 Expected Outcomes

Successful implementation of this Strategic Action Plan is expected to contribute to a more secure, reliable, integrated, efficient, and user-oriented ICT environment within the Ministry. The Plan is also expected to strengthen the capacity of the ICT Unit to serve as a key enabler of the Ministry's digital transformation agenda.

The implementation of the Plan will be monitored through defined performance indicators, targets, milestones, and reporting mechanisms to ensure accountability, identify implementation challenges, and facilitate timely corrective measures.

## 1.8 Roles and Accountability

Strategic action and activities have a designated responsible team or unit accountable for implementation, achievement of expected outputs, performance targets, and adherence to the agreed implementation timeframe. The ICT Unit will provide overall coordination and technical guidance, while responsible teams will implement activities within their respective mandates, as depicted on the table below.

| Level | Primary Responsibility |
| --- | --- |
| Top Management | Strategic direction, resource commitment, and overall accountability |
| Human Resources | ICT recruitment, training, competency development and staff retention |
| ICT Steering Committee | Governance, prioritization, oversight, and review of major ICT initiatives |
| Director of ICT Unit | Overall coordination and accountability for ICT Strategic Action Plan implementation |
| ICT Unit | Implementation of activities within their respective technical areas, such as infrastructure and technical operations, business systems, applications, development, maintenance and integration, and security monitoring |
| Business/User Departments | Business ownership, requirements, process ownership, user participation, and adoption |
| ICT Project Managers | Day-to-day coordination, delivery, risk management, reporting, and stakeholder coordination for ICT projects |
| Planning/M&E Function | Monitoring, evaluation, performance reporting, and alignment with institutional plans |
| Finance & Procurement | Budget management, financial controls, procurement, and contract-related support |
| Internal Audit/Risk/Compliance | Independent assurance, risk assessment, compliance review, and control evaluation |

# 2.0 STRATEGIC FOCUS AREAS

This Strategic Action Plan is organized around the following 12 strategic objectives: ICT governance; ICT human resource capacity; Business systems and applications; Infrastructure and technology; Data governance and information management; Interoperability and digital integration; ICT security and cybersecurity; Business continuity and disaster recovery; ICT project management; ICT service delivery and support; Data analytics and artificial intelligence; and Digital transformation.

The strategic objectives define the key areas of ICT development and the results that the Ministry intends to achieve during the implementation period of 2026/27–2029/30. They provide the overall direction for ICT interventions and ensure that ICT investments and activities are aligned with the Ministry’s mandate, strategic priorities, and digital transformation requirements.

Each Strategic Objective is linked with Strategic actions that translate each objective into specific areas of intervention that can be implemented and monitored. For each strategic action, the Plan identifies the key activities to be undertaken, expected outputs, Key Performance Indicators (KPIs), targets, responsible teams, required resources, and implementation timeframe.

# 3.0 STRATEGIC ACTION PLAN MATRIX

## 3.1 ICT Governance

| No. | Strategic Action | Key Activities | Expected Output | Key Performance Indicator (KPI) | Target | Responsible Team | Resources | Period |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3.1.1 | Strengthen ICT governance structures and accountability | Review ICT governance structure; define roles and responsibilities; strengthen ICT Steering Committee and ICT governance mechanisms | Strengthened ICT governance structure and accountability mechanisms | % of ICT governance mechanisms operational | 100% by June 2027 | ICT Unit | ICT governance specialists, Budget, Governance tools, Management support | 2026/27–2029/30 |
| 3.1.2 | Develop/review ICT policies, standards and procedures | Identify gaps; develop/review ICT policies, standards and procedures; obtain approval; communicate and implement | Approved and implemented ICT governance instruments | % of planned ICT policies, standards and procedures developed/reviewed and approved | 100% by June 2028 | ICT Unit | ICT specialists, Legal/compliance expertise, Budget | 2026/27–2028/29 |
| 3.1.3 | Develop ICT Enterprise Architecture | Conduct AS-IS assessment; define TO-BE architecture; develop business, data, application, technology and security architecture; establish architecture roadmap | Approved ICT Enterprise Architecture and roadmap | ICT Enterprise Architecture developed, approved and implemented | 100% by June 2028 | Enterprise Architecture/ICT Planning Team | Enterprise architects, Business analysts, Technical specialists, EA tools, Budget | 2026/27–2028/29 |
| 3.1.4 | Establish ICT investment and project portfolio management | Develop project prioritization criteria; establish ICT project portfolio; assess business cases; prioritize projects | ICT project portfolio established | % of ICT projects managed through approved project portfolio | 100% by June 2028 | ICT Project Management/Planning Team | Project managers, portfolio tools, business cases, budget, information | 2026/27–2029/30 |

## 3.2 ICT Human Resource Capacity

| No. | Strategic Action | Key Activities | Expected Output | Key Performance Indicator (KPI) | Target | Responsible Team | Resources | Period |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3.2.1 | Assess ICT staffing and competency requirements | Conduct ICT skills-gap assessment; develop competency profiles; identify critical skills gaps | ICT skills-gap and staffing assessment report | % of planned ICT skills assessments completed | 100% annually | ICT Unit & HR | ICT specialists, HR personnel, assessment tools, budget | 2026/27–2029/30 |
| 3.2.2 | Strengthen ICT staff capacity and professional development | Develop training plan; conduct technical training; support professional certifications; mentoring and knowledge sharing | ICT staff capacity strengthened | % of targeted ICT staff trained/certified | ≥80% by June 2029 | ICT Unit & HR | Training budget, trainers, certification programs, e-learning | 2026/27–2029/30 |
| 3.2.3 | Strengthen ICT workforce planning and retention | Review ICT staffing structure; identify critical positions; develop succession and retention mechanisms | ICT workforce development and succession plan | % of critical ICT positions covered by workforce/succession plans | 100% by June 2029 | ICT Unit & HR | HR specialists, ICT competency framework, workforce data | 2027/28–2029/30 |
| 3.2.4 | Establish ICT knowledge management and skills transfer | Develop knowledge repository; document technical procedures; establish mentoring and knowledge-sharing sessions | Institutional ICT knowledge repository established | % of critical ICT procedures/documentation maintained | ≥90% by June 2030 | ICT Unit | Knowledge management tools, documentation resources, ICT staff | 2027/28–2029/30 |

## 3.3 Business Systems and Applications

| No. | Strategic Action | Key Activities | Expected Output | Key Performance Indicator (KPI) | Target | Responsible Team | Resources | Period |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3.3.1 | Assess and rationalize business systems and applications | Conduct application inventory; assess functionality, performance, utilization, security and lifecycle; identify duplication and gaps | Business systems and applications assessment report | % of institutional applications assessed | 100% by June 2028 | Systems & Applications Team | System analysts, DBAs, application inventory, assessment tools | 2026/27–2027/28 |
| 3.3.2 | Develop, modernize and maintain priority business systems | Gather requirements; develop/acquire systems; customize; conduct testing/UAT; deploy and maintain | Modernized and operational business systems | % of priority business systems developed/modernized | ≥80% by June 2030 | Systems & Applications Team | Developers, analysts, servers, software, databases, budget | 2027/28–2029/30 |
| 3.3.3 | Strengthen application lifecycle management | Establish development, testing, deployment, maintenance, change and retirement procedures | Application lifecycle management framework implemented | % of priority applications managed through approved lifecycle procedures | 100% by June 2029 | Systems & Applications Team | Application management tools, procedures, technical staff | 2027/28–2029/30 |
| 3.3.4 | Improve application performance and availability | Implement application monitoring; conduct performance reviews; resolve defects; optimize systems | Improved application performance and availability | Availability of critical business applications | ≥99% annually | Systems & Applications/ICT Operations | Monitoring tools, support personnel, infrastructure, vendor support | 2027/28–2029/30 |

## 3.4 ICT Infrastructure and Technology

| No. | Strategic Action | Key Activities | Expected Output | Key Performance Indicator (KPI) | Target | Responsible Team | Resources | Period |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3.4.1 | Modernize network infrastructure and connectivity | Assess network; upgrade core/distribution/access infrastructure; improve LAN/WAN/Wi-Fi; optimize bandwidth | Reliable and modern network infrastructure | ICT network availability | ≥99% annually | Infrastructure/Network Team | Network engineers, switches, routers, firewalls, APs, connectivity budget | 2026/27–2029/30 |
| 3.4.2 | Modernize server and storage infrastructure | Assess capacity; upgrade physical/virtual servers; improve storage and virtualization; implement capacity planning | Adequate and resilient server and storage infrastructure | Percentage of critical infrastructure meeting approved capacity and availability requirements | ≥95% by June 2030 | Infrastructure/Operations Team | Servers, storage, virtualization, monitoring tools, budget | 2027/28–2029/30 |
| 3.4.3 | Strengthen Data Centre facilities | Improve physical security, power, cooling, fire protection, racks, cabling and environmental monitoring | Secure and resilient Data Centre | Percentage of planned Data Centre controls implemented | 100% by June 2029 | Infrastructure/Operations Team | UPS, generator, cooling, fire systems, racks, monitoring | 2026/27–2029/30 |
| 3.4.4 | Strengthen end-user computing infrastructure | Standardize devices; manage OS and software lifecycle; implement endpoint protection; establish replacement plans | Secure and reliable end-user computing environment | Percentage of supported endpoints compliant with approved standards | ≥95% by June 2030 | ICT Infrastructure/Support Team | Computers, OS/software licenses , endpoint protection, support resources | 2027/28–2029/30 |
| 3.4.5 | Develop and implement IPv6 readiness and addressing plan | Assess IPv6 readiness; develop addressing plan; conduct pilot; implement IPv6 where appropriate | IPv6 readiness and addressing plan implemented | Percentage of planned IPv6 readiness activities completed | 100% by June 2029 | Network/Infrastructure Team | Network specialists, IPAM tools, compatible network equipment, training | 2027/28–2029/30 |

## 3.5 Data Governance and Information Management

| No. | Strategic Action | Key Activities | Expected Output | Key Performance Indicator (KPI) | Target | Responsible Team | Resources | Period |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3.5.1 | Establish Data Governance Framework | Develop data governance framework; define ownership, stewardship, standards and accountability; obtain approval | Approved Data Governance Framework | Framework developed, approved and implemented | 100% by June 2028 | Data Governance/Information Management Team | Data governance specialists, policy resources, consultation, budget | 2026/27–2028/29 |
| 3.5.2 | Create catalogue of institutional datasets | Identify institutional datasets; define metadata; assign data owners/stewards; establish catalogue | Institutional datasets catalogue established | Percentage of identified priority datasets catalogued | ≥90% by June 2029 | Data Governance/Information Management Team | Data stewards, metadata tools, data owners, catalogue platform | 2026/27–2029/30 |
| 3.5.3 | Improve data quality and management | Conduct data profiling; cleansing; validation; establish data quality standards and controls | Improved institutional data quality | Percentage of priority datasets meeting defined data quality standards | ≥90% by June 2030 | Data Governance Team & Data Owners | Data quality tools, DBAs, data stewards, business users | 2027/28–2029/30 |
| 3.5.4 | Define data retention and lifecycle requirements | Classify information; define retention periods; establish archiving and disposal procedures | Approved data retention and lifecycle requirements | Percentage of priority data categories with defined retention periods | 100% by June 2028 | Data Governance/Records Management/Legal | Records specialists, legal expertise, data owners, policy resources | 2026/27–2028/29 |

## 3.6 Interoperability and Digital Integration

| No. | Strategic Action | Key Activities | Expected Output | Key Performance Indicator (KPI) | Target | Responsible Team | Resources | Period |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3.6.1 | Develop integration architecture | Assess current systems and interfaces; define integration principles, patterns, APIs and standards | Approved Integration Architecture | Integration Architecture developed and approved | 100% by June 2028 | Integration/Enterprise Architecture Team | Enterprise/integration architects, developers, API specialists | 2026/27–2028/29 |
| 3.6.2 | Establish API and integration platform | Select integration technology; implement API gateway/middleware; establish security and monitoring | Operational integration platform | Percentage of planned priority integrations supported by integration platform | ≥80% by June 2030 | Integration/Systems Team | API gateway, middleware, servers/cloud, developers, security tools | 2027/28–2029/30 |
| 3.6.3 | Integrate priority institutional systems | Identify priority systems; develop interfaces/APIs; conduct testing and UAT; implement integrations | Integrated priority ICT systems | Percentage of priority systems integrated | ≥80% by June 2030 | Systems & Applications/Integration Team | APIs, developers, databases, network, testing resources | 2028/29–2029/30 |
| 3.6.4 | Establish data exchange standards | Develop data models, dictionaries, metadata and exchange standards | Institutional data exchange standards | Percentage of priority integrations using approved standards | 100% by June 2030 | Data Governance & Integration Teams | Data architects, standards, metadata, technical documentation | 2027/28–2029/30 |

## 3.7 ICT Security and Cybersecurity

| No. | Strategic Action | Key Activities | Expected Output | Key Performance Indicator (KPI) | Target | Responsible Team | Resources | Period |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3.7.1 | Strengthen cybersecurity governance and policies | Review cybersecurity policies; develop standards and procedures; establish accountability | Strengthened cybersecurity governance framework | Percentage of planned cybersecurity governance instruments implemented | 100% by June 2028 | Cybersecurity Team/ICT Governance | Cybersecurity specialists, policy resources, compliance expertise | 2026/27–2028/29 |
| 3.7.2 | Strengthen network and endpoint security | Upgrade firewalls, IDS/IPS, EDR; strengthen segmentation and secure configurations | Strengthened cybersecurity infrastructure | Percentage of critical ICT assets protected by approved security controls | 100% by June 2029 | Cybersecurity/Network Team | Firewalls, IDS/IPS, EDR, security appliances, specialists | 2027/28–2029/30 |
| 3.7.3 | Strengthen identity and access management | Implement/strengthen MFA, RBAC, privileged access controls and periodic access reviews | Improved identity and access management | Percentage of critical/privileged accounts protected by MFA | 100% by June 2029 | Cybersecurity/Systems Team | IAM, MFA, AD, PAM, security tools | 2027/28–2029/30 |
| 3.7.4 | Strengthen vulnerability management and security monitoring | Conduct vulnerability assessments; patch systems; centralize logs; implement monitoring and alerting | Improved vulnerability management and security monitoring | Critical vulnerabilities remediated within approved SLA | ≥95% annually | Cybersecurity/ICT Operations | Vulnerability scanners, SIEM, monitoring tools, patch management | 2027/28–2029/30 |
| 3.7.5 | Strengthen cybersecurity awareness and incident response | Conduct awareness training; test incident response procedures; conduct security exercises | Improved cybersecurity awareness and incident response capability | Percentage of targeted staff completing cybersecurity awareness training | 100% annually | Cybersecurity Team & HR | Training resources, awareness materials, incident response tools | 2026/27–2029/30 |

## 3.8 Business Continuity and Disaster Recovery

| No. | Strategic Action | Key Activities | Expected Output | Key Performance Indicator (KPI) | Target | Responsible Team | Resources | Period |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3.8.1 | Develop/update Backup Policy | Review backup requirements; define backup frequency, retention, security, locations and responsibilities | Approved Backup Policy | Backup Policy developed/updated and approved | 100% by June 2027 | ICT Infrastructure/Operations Team | ICT specialists, cybersecurity, data governance, policy resources | 2026/27 |
| 3.8.2 | Strengthen backup infrastructure and practices | Implement scheduled backups; off-site/cloud backup; encryption; monitoring and retention | Secure and resilient backup capability | Percentage of critical systems with compliant backups | 100% by June 2028 | ICT Infrastructure/Operations | Backup software, storage, off-site/cloud facilities, monitoring | 2026/27–2029/30 |
| 3.8.3 | Define RPO/RTO and recovery requirements | Conduct BIA; identify critical systems; define RPO/RTO; document recovery priorities | Approved recovery requirements | Percentage of critical systems with defined RPO/RTO | 100% by June 2028 | Business Continuity/DR & ICT Teams | BIA tools, system inventory, business users, specialists | 2026/27–2028/29 |
| 3.8.4 | Develop and test Disaster Recovery Plans | Develop DRPs; establish recovery arrangements; conduct restore and DR tests | Tested Disaster Recovery capability | Percentage of critical systems covered by tested DR plans | 100% by June 2030 | ICT Infrastructure/Operations & BC/DR Team | DR site/cloud, backup infrastructure, testing tools, staff | 2027/28–2029/30 |
| 3.8.5 | Strengthen Business Continuity | Develop/review BCPs; conduct exercises; update continuity arrangements | Improved institutional business continuity | Percentage of critical business processes with tested BCPs | 100% by June 2030 | Business Continuity Team & Business Departments | BIA, BCP documents, exercise resources, stakeholder participation | 2027/28–2029/30 |

## 3.9 ICT Project Management

| No. | Strategic Action | Key Activities | Expected Output | Key Performance Indicator (KPI) | Target | Responsible Team | Resources | Period |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3.9.1 | Establish ICT Project Management Framework | Develop framework, procedures, templates and governance mechanisms; obtain approval | Approved ICT Project Management Framework | Framework developed, approved and implemented | 100% by June 2027 | ICT Project Management/Planning Team | Project managers, methodology, templates, consultation resources | 2026/27 |
| 3.9.2 | Develop project charters and business cases | Define project objectives, scope, benefits, costs, risks and feasibility | Approved project charters and business cases | Percentage of ICT projects with approved project charters and business cases | 100% by June 2028 | ICT Project Management Team & Business Departments | Project managers, business analysts, technical experts, costing resources | 2026/27–2029/30 |
| 3.9.3 | Strengthen project risk management | Establish risk methodology; develop and maintain project risk registers; conduct periodic risk reviews | Project Risk Management Framework and Risk Registers implemented | Percentage of ICT projects with documented and monitored risk registers | 100% by June 2028 | ICT Project Management Team | Risk tools, project managers, risk specialists | 2026/27–2029/30 |
| 3.9.4 | Strengthen project monitoring and benefits realization | Establish project dashboards; monitor milestones, costs, risks and benefits; conduct post-implementation reviews | Improved ICT project performance and benefits realization | Percentage of ICT projects monitored against approved KPIs | 100% annually | ICT Project Management/Planning & M&E | Project management tools, dashboards, M&E resources | 2027/28–2029/30 |

## 3.10 ICT Service Delivery and Support

| No. | Strategic Action | Key Activities | Expected Output | Key Performance Indicator (KPI) | Target | Responsible Team | Resources | Period |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3.10.1 | Establish ICT Service Management Framework | Develop framework; define service management processes, roles and responsibilities; obtain approval and implement | Approved ICT Service Management Framework | Framework developed, approved and implemented | 100% by June 2027 | Service Management/IT Operations Team | ITSM specialists, framework, budget, management support | 2026/27–2027/28 |
| 3.10.2 | Formalize incident, service request, change and configuration management | Develop procedures; establish service desk/ticketing; implement change control and CMDB | Formalized and implemented ITSM processes | Percentage of ICT service management processes formally implemented | 100% by June 2028 | Service Management/IT Operations Team | ITSM/ticketing tools, CMDB, service desk staff | 2026/27–2029/30 |
| 3.10.3 | Implement ICT incident management | Log incidents; establish prioritization/escalation; monitor resolution; conduct root-cause analysis | ICT Incident Management System implemented | Percentage of ICT incidents resolved within agreed SLA | ≥95% by June 2028 | Service Desk/ICT Support Team | Service desk system, support personnel, knowledge base | 2027/28–2029/30 |
| 3.10.4 | Establish ICT service catalogue and SLAs/OLAs | Identify services; define service levels; agree SLAs/OLAs; review service performance | Approved ICT service catalogue and service agreements | Percentage of priority ICT services covered by approved SLAs/OLAs | 100% by June 2029 | Service Management Team | Service catalogue tools, service owners, business users | 2027/28–2029/30 |
| 3.10.5 | Conduct user satisfaction surveys and continuous improvement | Conduct surveys; analyze feedback; develop improvement plans; monitor actions | Improved user satisfaction with ICT services | Percentage of ICT users satisfied with ICT services and support | ≥85% annually | Service Management/M&E Team | Survey tools, analysis resources, improvement budget | 2027/28–2029/30 |

## 3.11 Data Analytics and Artificial Intelligence

| No. | Strategic Action | Key Activities | Expected Output | Key Performance Indicator (KPI) | Target | Responsible Team | Resources | Period |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3.11.1 | Establish Data Analytics and AI Framework | Assess requirements; develop framework; define governance, use cases, standards and implementation mechanisms | Approved Data Analytics and AI Framework | Framework developed, approved and implemented | 100% by June 2028 | Data Analytics/AI Team | Data scientists, AI specialists, governance experts, budget | 2026/27–2028/29 |
| 3.11.2 | Establish institutional data analytics capability | Identify priority analytics needs; establish analytics team, tools and processes | Institutional data analytics capability operational | Percentage of priority analytics requirements supported | ≥80% by June 2029 | Data Analytics/AI Team | Data analysts, data scientists, BI tools, computing resources | 2027/28–2029/30 |
| 3.11.3 | Develop institutional analytics platform | Establish data warehouse/lake where appropriate; integrate priority datasets; develop dashboards | Operational institutional analytics platform | Percentage of priority analytics requirements supported by platform | ≥80% by June 2029 | Data Analytics/AI & Data Governance Teams | BI platform, databases, ETL/ELT tools, cloud/server resources | 2027/28–2029/30 |
| 3.11.4 | Establish AI governance and ethical principles | Develop AI governance framework; establish ethical, privacy, transparency and accountability requirements | AI Governance and Ethical Framework implemented | Percentage of AI initiatives assessed against approved governance principles | 100% by June 2030 | Data Analytics/AI, Legal/Compliance & Data Governance | AI specialists, legal expertise, governance tools | 2028/29–2029/30 |
| 3.11.5 | Develop staff capacity in analytics and AI | Identify training needs; conduct analytics/AI training; support certifications and knowledge sharing | Staff capacity in data analytics and AI strengthened | Percentage of targeted staff trained/certified | ≥80% by June 2029 | HR & Data Analytics/AI Team | Training budget, trainers, certification programmes | 2027/28–2029/30 |

## 3.12 Digital Transformation

| No. | Strategic Action | Key Activities | Expected Output | Key Performance Indicator (KPI) | Target | Responsible Team | Resources | Period |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3.12.1 | Conduct digital maturity assessments | Establish maturity assessment framework; conduct baseline and periodic assessments; identify gaps | Digital Maturity Assessment Report and Improvement Roadmap | Percentage of planned digital maturity assessments completed | 100% annually | Digital Transformation/ICT Planning & M&E | Assessment specialists, tools, baseline data, stakeholder participation | 2026/27–2029/30 |
| 3.12.2 | Prioritize business processes for digitalization | Identify processes; assess business value, complexity and readiness; prioritize processes | Approved Business Process Digitalization Roadmap | Percentage of identified business processes assessed and prioritized | 100% by June 2028 | Digital Transformation/Business Process Team | Business analysts, process owners, assessment tools | 2026/27–2028/29 |
| 3.12.3 | Undertake business process re-engineering | Map AS-IS processes; design TO-BE processes; remove duplication; simplify workflows; obtain approval | Re-engineered and optimized business processes | Percentage of identified priority processes re-engineered and approved | 100% by June 2029 | Business Process/Digital Transformation Team | Business analysts, process owners, modelling tools | 2027/28–2029/30 |
| 3.12.4 | Digitize and automate priority manual processes | Develop workflows; automate processes; integrate systems; conduct UAT; deploy and monitor | Priority manual processes digitized and automated | Percentage of priority manual processes digitized/automated | ≥80% by June 2030 | Digital Transformation & Systems Team | Developers, workflow tools, infrastructure, APIs, UAT resources | 2027/28–2029/30 |
| 3.12.5 | Implement integrated digital portal | Define requirements; develop portal; integrate priority systems/services; implement security and monitoring | Operational integrated digital portal | Percentage of planned digital services accessible through the portal | ≥80% by June 2030 | Digital Transformation/Systems & Integration Teams | Developers, portal platform, APIs, infrastructure, cybersecurity | 2028/29–2029/30 |
| 3.12.6 | Develop and implement mobile digital services | Identify priority mobile services; develop mobile/web-responsive solutions; test and deploy | Priority mobile digital services operational | Percentage of priority digital services available through mobile platforms | ≥80% by June 2030 | Systems/Digital Transformation Team | Mobile developers, platforms, APIs, testing and support resources | 2028/29–2029/30 |
| 3.12.7 | Implement emerging technologies where justified | Identify and assess use cases; conduct pilots; evaluate benefits, risks and feasibility; scale successful solutions | Priority emerging technology solutions piloted/implemented | Percentage of approved emerging technology use cases successfully piloted or implemented | ≥80% by June 2030 | Digital Transformation/ICT Innovation Team | Innovation specialists, technology platforms, pilot budget, technical expertise | 2028/29–2029/30 |
| 3.12.8 | Establish digital transformation monitoring framework | Develop M&E framework; define indicators; establish reporting mechanisms; conduct periodic reviews | Digital Transformation Monitoring and Evaluation Framework | Percentage of digital transformation initiatives monitored and reported against approved indicators | 100% annually from June 2029 | Digital Transformation/Planning & M&E | M&E specialists, dashboards, baseline data, reporting tools | 2027/28–2029/30 |

# 4.0 IMPLEMENTATION ARRANGEMENT

Implementation of the Plan will follow a phased approach over four financial years, as follows:

Phase I: Foundation and Institutional Strengthening — 2026/27

The first year will focus primarily on establishing the foundations required for successful implementation of subsequent ICT initiatives.

Priority activities will include:

- Reviewing and strengthening ICT governance structures;

- Developing and reviewing ICT policies, standards, frameworks, and procedures;

- Conducting ICT skills and capacity assessments;

- Developing ICT Enterprise Architecture;

- Establishing an ICT project portfolio;

- Establishing ICT Service Management Framework;

- Developing data governance mechanisms;

- Developing institutional datasets catalogue;

- Defining data retention requirements;

- Developing/updating backup and disaster recovery policies;

- Conducting ICT infrastructure and cybersecurity assessments;

- Developing implementation and monitoring mechanisms.

Expected result:

A strong governance, planning, policy, skills, infrastructure, data, security, and service-management foundation is established.

Phase II: Modernization and Capacity Development — 2027/28

The second year will focus on implementing priority improvements identified during the foundation phase.

Key areas will include:

- Modernization of ICT infrastructure;

- Upgrading critical business systems and applications;

- Strengthening cybersecurity infrastructure and controls;

- Improving backup and disaster recovery capabilities;

- Implementing data governance measures;

- Strengthening ICT service management;

- Implementing ICT project management procedures;

- Enhancing ICT staff skills and professional certifications;

- Developing and implementing integration architecture;

- Improving network and server infrastructure;

- Strengthening end-user computing;

- Improving ICT monitoring and performance management.

Expected result:

The Ministry has improved ICT infrastructure, systems, security, service management, human capacity, and operational resilience.

Phase III: Integration and Digitalization — 2028/29

The third year will emphasize on integration, automation, data utilization, and expansion of digital services.

Priority activities will include:

- Integrating priority ICT systems;

- Implementing APIs and other appropriate integration mechanisms;

- Digitizing priority business processes;

- Undertaking business process re-engineering;

- Developing institutional analytics capabilities;

- Developing operational dashboards and management reports;

- Strengthening data quality and information management;

- Implementing priority digital services;

- Developing or enhancing digital portals;

- Expanding mobile-enabled services;

- Piloting appropriate AI and emerging technology use cases;

- Strengthening digital skills among staff; and

- Monitoring digital transformation maturity.

Expected result:

The Ministry moves from primarily system-based ICT operations towards an integrated, data-driven, automated, and user-oriented digital environment.

Phase IV: Optimization, Innovation and Sustainability — 2029/30

The fourth year will focus on optimizing established ICT capabilities, improving performance, expanding successful digital initiatives, and ensuring sustainability.

Key activities will include:

- Optimizing integrated digital systems;

- Expanding successful automation initiatives;

- Scaling appropriate AI and data analytics solutions;

- Improving digital service accessibility and user experience;

- Conducting digital maturity assessments;

- Strengthening continuous ICT service improvement;

- Reviewing ICT Enterprise Architecture;

- Reviewing ICT policies and standards;

- Evaluating ICT project benefits realization;

- Strengthening cybersecurity maturity;

- Testing business continuity and disaster recovery arrangements;

- Evaluating achievement of strategic targets; and

- Developing recommendations for the next ICT planning cycle.

Expected result:

The Ministry will have a more mature, integrated, secure, resilient, data-driven, and sustainable digital environment.

# 5.0 MONITORING AND EVALUATION

Monitoring and Evaluation (M&E) of the Strategic Action Plan will ensure implementation of planned strategic objectives and actions is systematically tracked, assessed, and reported. Through effective M&E, Management can determine whether the Strategic Action Plan is delivering the expected results and whether resources are being utilized effectively.

Progress will be monitored through regular performance reports, review meetings, data analysis, and periodic assessments, while evaluation will be undertaken at appropriate stages to determine achievements and lessons learned.

The implementation of this Action Plan shall be monitored using the following monitoring matrix:

## 5.1 Monitoring and Evaluation Matrix

| Reporting Period | Main Activity | Responsible | Report |
| --- | --- | --- | --- |
| Monthly | ICT operations | Head of ICT | Monthly ICT Report |
| Quarterly | Strategic activities | ICT Steering Committee | Quarterly Report |
| Bi-annual | Strategic performance | Management | Performance Review |
| Annually | Overall implementation | ICT Steering Committee | Annual ICT Report |
| Fourth year | Strategic review | Management | Strategy Review |

# 6.0 RISK MANAGEMENT

Risk Management refers to the systematic process of identifying, assessing, managing, monitoring, and reporting risks that may affect the successful implementation of planned Strategic objectives and actions. It ensures that potential threats are identified early and appropriate measures are put in place to prevent or minimize their impact on the achievement of the Strategic Action Plan.

By integrating Risk Management into the implementation process will help the Ministry anticipate challenges, improve preparedness, protect ICT resources and services, and increase the likelihood of achieving the planned strategic objectives and targets.

## 6.1 Below is a Risk Management Table

| No. | Strategic Objective/Area | Identified Risk | Likelihood | Impact | Risk Level | Mitigation Measures | Risk Owner | Monitoring Frequency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | ICT Infrastructure and Technology | Insufficient funding for ICT infrastructure development and maintenance | High | High | High | Allocate realistic ICT budgets; prioritize critical projects; mobilize additional resources; conduct periodic budget reviews | Director ICT Unit | Quarterly |
| 2 | ICT Infrastructure and Technology | Frequent network and system downtime | Medium | High | High | Preventive maintenance; network redundancy; backup power; monitoring tools; service availability monitoring | ICT Infrastructure Section | Monthly |
| 3 | ICT Security | Cybersecurity attacks and unauthorized access to ICT systems | High | High | Critical | Strengthen firewalls and endpoint security; regular patching; user awareness training; vulnerability assessments; incident response mechanisms | ICT Security Team | Monthly |
| 4 | Information Management | Loss or corruption of critical data | Medium | High | High | Implement regular backups; off-site backup/storage; disaster recovery procedures; access controls; periodic restoration tests | ICT Unit/Data Management Team | Monthly |
| 5 | ICT Human Resource Capacity | Inadequate ICT skills and shortage of specialized personnel | Medium | High | High | Conduct skills-gap assessments; staff training; professional certification; knowledge transfer; recruitment where necessary | ICT Unit/Human Resources | Annually |
| 6 | ICT Service Delivery | Delays in responding to ICT service requests | Medium | Medium | Medium | Implement service-level agreements; service desk/ticketing system; monitor response and resolution times; establish escalation procedures | ICT Service Desk | Monthly |
| 7 | ICT Projects | Delays in implementation of ICT projects | Medium | High | High | Develop detailed project plans; establish milestones; assign project owners; conduct regular progress reviews; escalate delays | ICT Project Manager | Quarterly |
| 8 | Systems Integration | Failure to integrate ICT systems with other institutional systems | Medium | High | High | Develop integration standards; undertake technical assessments; use APIs/interoperability standards; conduct integration testing | ICT Applications Section | Quarterly |
| 9 | Business Continuity | Prolonged interruption of critical ICT services due to disasters or major failures | Medium | High | High | Develop and test Business Continuity and Disaster Recovery Plans; establish redundant systems; maintain backup facilities | ICT Unit | Biannually |
| 10 | Change Management | Resistance by staff to adoption of new ICT systems and digital processes | Medium | Medium | Medium | Conduct awareness programs; user training; stakeholder engagement; phased implementation; provide user support | ICT Unit/Management | Quarterly |
| 11 | Procurement | Delays in procurement of ICT equipment, software and services | Medium | Medium | Medium | Prepare procurement plans early; improve specifications; monitor procurement schedules; coordinate with Procurement Management Unit | ICT/Procurement Unit | Quarterly |
| 12 | Technology Sustainability | ICT equipment becoming obsolete due to rapid technological changes | Medium | High | High | Establish technology lifecycle management; periodic technology reviews; standards for hardware/software procurement; planned replacement | ICT Infrastructure Section | Annually |

# 7.0 RELATED ICT DOCUMENTS

The Action Plan should become the central implementation document connecting all developed ICT documents:

- ICT Policy

- ICT Strategic Plan

- Data Governance Framework

- Cybersecurity Strategy

- ICT Governance Framework

- ICT Standards & Procedures